Program Development Document

# Goals and milestones

* + The system will facilitate online appointments in order to replace paper appointment.
  + The first step will be requirements study and tool learning phase.
  + We aim to start the hands-on work by 12th November.
  + The front-end and backend work will be done by 2nd December.
  + The OCR implementation by mid of December.
  + BLE integration and Testing up to 8th January.
  + 